## Slide 1: ILDB Pilot Process

## Slide 2: First Step: Define 1 or more projects to support
Pick projects with highest motivation for participation
  Ability to compete with companies that don’t share data
Pick projects with highest need for IT support
  Projects with large sample sizes have higher need than lower sample sizes
Pick projects that help create synergy and harmonization of approaches across different groups (e.g. ClinGen vs GA4GH)
Pick projects where access to existing LMM data might be useful to labs
  Cardiomyopathy datasets may be seen as useful to other labs and ClinGen Cardio WG
    BRCA Challenge??
    ClinGen Cardiovascular WG??

## Slide 3: Technical Pilot Goals
Improve understanding of costs and time required to build a ILDB
Drive out issues associated with ILDB construction
Assess ILDB’s usefulness

## Slide 4: Potential Process
Identify Labs
Address Concerns
Obtain Data
Map New Lab Data Fields to GeneInsight Structure
Understand intra-lab differences in field content
Load Data Into GeneInsight Instance
Working Group Assessment of Utility
Pilot Engagement with GeneInsight Begins
Engage
DM WG
Determine Privacy Procedure

## Slide 5: Data Loading Process
Obtain data from new laboratory
Map new lab data fields to GeneInsight fields
  Determine strategy for dealing with situations where a one to one mapping does not exist
  Is there a way to populate all required fields?
  If not, should GeneInsight requirements be relaxed (requires enhancement) or should the data be rejected?
Determine if the load will dilute the aggregate data in the system
  Does the benefit of the load outweigh the impact?
  Is iteration possible?
Load additional laboratory data into GeneInsight
  Develop load scripts
  Load data and determine refresh frequency/procedure

## Slide 6: Key Issues to Assess through Pilot
Heterogeneity of data and vocabularies across laboratories
Effort associated with loading data
  For Laboratory
  For GeneInsight
Access restrictions required to protect privacy and related IRB issues
Working group / external user requirements to achieve desired results
GeneInsight enhancements needed to enable optimal processes

## Slide 7: Next Step: Summit on ILDB Project?
Establish policies surrounding the project
Engage users to tightly define key value propositions
Kick off technical work
Marketing and defining the project for the outside community

## Slide 8: To Do’s
Define core contributors to the project
Plan Summit?